Car-to-Code Workflow Automation

Architecture & Discovery Document

Version 4.0 — Finalized Production Architecture

Three rounds of collaborative AI review (Claude + Gemini) | May 2026

# 1. Project Overview

This document describes a workflow automation system that bridges voice-based discovery conversations conducted during car commutes with active software development in Claude Code. The system captures productive planning and discovery time in the car and automatically syncs decisions, answers, and specifications to a GitHub repository so Claude Code can continue development seamlessly at a desktop workstation.

The system is built for a non-developer user acting as a product/project manager directing AI-powered development. All code generation is handled by Claude Code. The user's primary contribution is planning, discovery, and decision-making — mostly during car commutes.

This is the finalized architecture document after three rounds of collaborative review between Claude and Google Gemini. The original Playwright scraping approach has been completely replaced with a native Android application using a dual-model dialogue (Sonnet + Haiku) and an Inbox/Outbox GitHub pattern. The Linux box is no longer required for car sessions — it is used only when Claude Code is actively building at the desktop.

# 2. Core Problem Statement

- The user has limited development resources: one human PM plus AI tools.

- Significant productive thinking time occurs during car commutes but cannot be used for active coding.

- There is no existing bridge between car-based voice planning and desktop code generation.

- Context is lost between car conversations and Claude Code sessions.

- Manual data transfer between car and desktop is unacceptable.

- All car interaction must be completely hands-free — no screen touching while driving.

- The system must be resilient — home Linux box being offline must not prevent car sessions.

- Token usage must be minimized at every layer of the architecture.

# 3. High-Level Workflow

## 3.1 The Core Loop

- Car Environment: Hands-free voice conversation with Claude Sonnet via the Android Voice Bridge app. Claude Haiku runs silently in parallel as a scribe, extracting structured JSON sync data and pushing it to GitHub in micro-batches throughout the session.

- Desktop Environment: Claude Code reads from a designated /inbox folder in the GitHub repo, processes the JSON payloads, updates core repository files, and executes development tasks autonomously based on risk tier.

## 3.2 Session Start

- Android app pulls latest core markdown files from GitHub at session start.

- App assembles dynamic context document — summaries and links only, no code snippets.

- Context document loaded as system prompt for both Sonnet and Haiku.

- App writes SESSION_STATE.json to GitHub marking session as active with initial heartbeat timestamp.

- User taps once to begin — fully hands-free from that point forward.

## 3.3 During the Car Session

- User speaks — Android SpeechRecognizer transcribes in real time.

- Transcribed text is sent to Sonnet as primary discovery conversation.

- Sonnet conducts intelligent discovery dialogue — asks clarifying questions, pushes back, follows discovery best practices.

- Sonnet response is read aloud via Android TextToSpeech.

- Simultaneously, the latest exchange plus token-bounded sliding window of prior exchanges is sent to Haiku scribe.

- Haiku outputs structured JSON sync instructions — never spoken aloud.

- App validates each Haiku JSON output against schema; invalid output triggers single retry, then falls back to raw exchange storage.

- Valid JSON output queued in local SQLite database for micro-batch push.

- Every 3 minutes OR when queue reaches 10 items, batch pushes to GitHub /inbox folder as timestamped JSON files.

- SESSION_STATE.json heartbeat updated on every batch push.

- Every 30 minutes, app polls GitHub for changes to core context files; if Claude Code has updated them, app injects a system message into Sonnet's context to keep it synchronized.

- Every 15 minutes, Haiku summarizes older portions of the conversation transcript to keep Sonnet's context window from bloating.

- All conversation data written to local SQLite immediately on every exchange — survives app crashes.

## 3.4 Session End

- User ends session via voice command or natural conclusion.

- App triggers final cleanup pass — Haiku reviews full conversation, catches anything missed.

- Final JSON outputs pushed to /inbox.

- SESSION_STATE.json updated to status complete with final timestamp.

- Local SQLite queue cleared once GitHub confirms all pushes succeeded.

## 3.5 Desktop Session

- Claude Code checks SESSION_STATE.json — waits if a session is active and recent heartbeat exists.

- If heartbeat is older than 12 minutes with status still active, Claude Code assumes a crashed session and proceeds.

- Claude Code processes /inbox files chronologically by timestamp.

- Later JSON entries about the same item supersede earlier ones — supports mind changes during conversation.

- Invalidated exchanges (flagged by 'ignore that' voice command) are dropped along with the JSON entries they invalidated.

- Claude Code updates core markdown files based on processed inbox.

- Processed inbox files moved to /archive folder.

- Terminal displays clean summary grouped by category — no artificial length limit.

# 4. System Components

The system consists of one built Android application plus a GitHub repository structure. Claude Code at the desktop and existing LLM APIs are integrated tools, not built components.

## 4.1 Android Voice Bridge App

Native Android application that handles the entire car session — voice interface, dual-model API calls, micro-batch GitHub sync, local backup, context loading, and Bluetooth control handling.

### Voice Interface

- Speech-to-Text: Android SpeechRecognizer API — native, free, no external dependencies.

- Text-to-Speech: Android TextToSpeech API — native, free, supports voice selection.

- Audio Focus Management: Implements AudioFocusRequest to duck or pause TTS when Google Maps, phone calls, or other system audio plays.

- Hands-Free Mode: Continuous listening after single tap to start. Phone screen can go dark. No further interaction required.

- Speech Pause Detection: App detects natural speech pauses to determine when user has finished speaking.

### Bluetooth Media Controls

Critical hands-free override for noisy vehicle environments where silence detection alone is unreliable. App intercepts standard Bluetooth media events from steering wheel controls.

- Push-to-Interrupt (Barge-In): Pressing Next Track while Sonnet is speaking halts TTS playback immediately and opens microphone for correction.

- Manual Send: Pressing Next Track while user is speaking instantly cuts the recording and sends payload to API, overriding silence detection.

- Required for MVP: This is not optional — noisy car environments make silence detection unreliable without this fallback.

### Dual-Model Architecture

- Primary Conversation Model: Default: Claude Sonnet. Handles discovery conversation with full context. Focused on quality dialogue.

- Scribe Model: Default: Claude Haiku. Silent parallel extraction and formatting. Approximately 10x cheaper than Sonnet per token.

- Model Selector: Settings screen with two dropdowns (primary and scribe). Defaults clearly labeled as recommended. User can override before any session. Selection persists in Android SharedPreferences between sessions.

- Model Telemetry: Each JSON sync block in the inbox includes metadata identifying which models were used — gives Claude Code visibility for debugging without polluting BEHAVIORS.md.

### Token-Based Sliding Window

Haiku receives a configurable token-bounded window of recent conversation rather than a fixed exchange count. Default window size: 800 tokens, configurable in BEHAVIORS.md.

- Delta Tracking: Claude API returns token usage in every response. App tracks per-turn token cost via delta calculation — comparing cumulative token counts between turns.

- Window Management: Oldest exchanges dropped from Haiku's input once the total exceeds the configured window size.

- No Native Tokenizer Required: Token counts come directly from API responses — no client-side tokenizer library needed.

### Rolling Context Summarization

As Sonnet's conversation history grows, the full transcript would bloat every API call. The app uses Haiku — not Sonnet — to summarize older portions of the transcript every 15 minutes.

- Why Haiku Summarizes: Asking Sonnet to summarize its own transcript creates conversational latency spikes. Haiku runs in the background, no interruption.

- Replacement Pattern: Older raw exchanges replaced with dense summary in Sonnet's context window. Recent exchanges remain raw.

- Result: Sonnet's context stays bounded regardless of session length — supports multi-hour drives without latency degradation.

### JSON Validation Layer

- Every Haiku JSON output validated against schema before being queued for GitHub push.

- On validation failure, app retries once with a correction prompt.

- If retry also fails, raw exchange is stored with an unparsed flag — Claude Code processes it manually.

- Prevents malformed data from ever reaching the GitHub /inbox.

### Micro-Batch Sync Queue

- Local SQLite Queue: All Haiku JSON outputs written to local SQLite database immediately.

- Dual Trigger: Batch push fires when EITHER 3 minutes have elapsed OR queue depth reaches 10 items, whichever comes first.

- Offline Handling: If cellular service drops, queue continues to grow locally. Pushes resume when connectivity returns.

- Push Format: Each batch creates one or more timestamped JSON files in /inbox, never modifies core repo files directly.

- Rate Limit Protection: Batched pushes avoid GitHub's secondary abuse rate limits that monitor for rapid concurrent modifications.

### Backpressure & Desync Handling

- App tracks Haiku queue depth in real time.

- If Haiku queue exceeds 5 exchanges behind Sonnet, app pauses primary conversation.

- TTS notifies user with calm, non-technical message: 'One moment while I catch up.'

- Conversation resumes automatically once queue depth drops below threshold.

### Network Failure Handling

- All API calls have strict 15-second HTTP timeout.

- On timeout, spoken response is saved to local SQLite queue.

- TTS notifies user: 'Connection lost, your response has been saved and will sync when service returns.'

- Queued exchanges sent automatically when network returns.

### Bidirectional Injection (Desktop to Car)

Claude Code at the desktop can push high-priority blockers or questions to a designated GitHub file. The app polls this file and surfaces injections during car sessions.

- No Interruption: Injections never interrupt Sonnet mid-response. App checks injection queue only at the moment Sonnet's TTS finishes and before microphone reopens.

- Distinct Audio Cue: Brief chime or voice change precedes any injection so user can distinguish system notifications from normal conversation.

- Voice Trigger: User can also explicitly request updates with a command like 'any updates from the desktop?'

### Voice Commands

- 'Ignore that last answer': Tells Haiku to flag the previous exchange as invalidated. Adds JSON entry: { 'action': 'invalidate', 'target_id': 'previous_id' }. Claude Code drops both items when processing inbox.

- 'Pause': Stops all agent and Claude Code activity. Surfaces as pause_requested sync instruction.

- 'Revert': Requests Claude Code revert its last commit. Surfaces as revert_requested sync instruction.

- 'Any updates from the desktop?': Triggers immediate injection queue check.

- 'End session': Triggers final cleanup pass and closes session.

### Crash Resilience

- All conversation data written to local SQLite BEFORE every API call — survives app death.

- On app reopen, detection of incomplete session triggers cleanup push to GitHub.

- Android background service can push queued data even after abnormal app termination.

- Phone call or OS-level interruption is treated as potential session pause — state preserved.

### Heartbeat & Session State

- App writes SESSION_STATE.json to GitHub at session start with status: active and current timestamp.

- Heartbeat timestamp updated every 3 minutes (piggybacks on micro-batch push).

- If session ends normally, app updates status: complete.

- Claude Code reads SESSION_STATE before processing inbox — waits if status is active and heartbeat is recent.

- If heartbeat is older than 12 minutes with status still active, Claude Code assumes a crash and proceeds with inbox processing.

⚠ The Android Voice Bridge App is the primary built component. Build this first.

## 4.2 GitHub Repository Structure

Configured by Claude Code as part of initial project setup. The Android app reads from core files and writes only to /inbox. This single-writer pattern eliminates Git concurrency collisions.

### Folder Structure

- /inbox: Where Android app writes timestamped JSON sync files. Phone is the only writer. Claude Code reads, processes, and clears.

- /archive: Where Claude Code moves processed inbox files after consuming them. Permanent record.

- /summaries: Daily and weekly activity summaries generated by Claude Code.

- /tests: Test specifications written by Claude Code after each feature.

### Core Markdown Files (Claude Code is the sole writer)

- FEATURES_MVP.md: MVP feature list.

- FEATURES_FUTURE.md: Post-MVP feature list.

- DECISIONS.md: Finalized architecture and product decisions.

- DISCOVERY.md: Outstanding questions prioritized by dependency. Top items surfaced first in car sessions.

- BEHAVIORS.md: Operational rules and constraints. Includes timer intervals, trigger commands, risk tier definitions, safe-commit patterns, sliding window size, batch trigger thresholds, model defaults.

- ARCHITECTURE.md: High-level system architecture, components, data flow.

- WORKLOG.md: Auto-updated log of all development activity, decisions, next steps.

- AGENT_STATUS.md: Updated after every inbox processing. Last run time, errors, summary of changes.

- CONFLICT_LOG.md: Detected data conflicts. Labeled simple or complex.

- BUILDORDER.md: Claude Code's recommended build sequence based on dependency analysis.

- CONTEXT_TEMPLATE.md: Template the app uses to assemble session context documents.

- SESSION_STATE.json: Active session status with heartbeat timestamp. Phone updates, Claude Code reads.

- INJECTIONS.json: Desktop-to-car priority messages from Claude Code. Phone polls every 30 minutes.

### GitHub Issue Labels

- needs-discovery — requires further car conversation before implementation

- decision-pending — a specific decision must be made

- conflict-detected — data conflict flagged, execution paused

- ready-to-build — fully specified, Claude Code can implement

- in-progress — currently being worked on by Claude Code

- blocked — cannot proceed, waiting on external input

# 5. Claude Code (Desktop)

Intelligence layer at the desktop. Reads context from GitHub, processes inbox, makes all decisions about content organization, executes development tasks autonomously.

- Inbox Processing: Reads /inbox chronologically by file timestamp. Later entries about the same item supersede earlier ones. Invalidated exchanges and their targets are dropped.

- Session Start Check: Reads SESSION_STATE.json. If a session is active with recent heartbeat, waits. If heartbeat is stale (12+ minutes), assumes crash and proceeds.

- Conflict Detection: Flags conflicts during inbox processing. Simple conflicts queued in DISCOVERY.md. Complex conflicts pause execution.

- Risk-Tier Execution: Autonomous execution per BEHAVIORS.md. Low risk auto-commits to main, medium risk goes to feature branches, high risk awaits explicit approval.

- Test Documentation: Writes test specifications after each feature so another developer or AI can validate.

- Build Order: Analyzes dependency chains, documents recommended build order in BUILDORDER.md.

- Branch Management: Manages Git branches automatically by risk tier.

- Discovery Generation: When blocked or needing more input, pushes new discovery items to DISCOVERY.md or INJECTIONS.json for active sessions.

# 6. Autonomous Execution Risk Tiers

Defined in BEHAVIORS.md. Claude Code classifies every task before executing.

### Low Risk — Auto-Commit to Main

- Updating documentation files

- Adding or updating unit tests

- Fixing typos or formatting

- Updating dependency versions with passing tests

- Adding comments to existing code

### Medium Risk — Commit to Feature Branch, Await Review

- New feature implementation

- Refactoring existing code

- Adding new API endpoints

- Database schema changes

### High Risk — Flag and Hold for Explicit Approval

- Architectural changes

- Security-related modifications

- Anything touching authentication or credentials

- Irreversible data operations

# 7. Token Strategy

- Sonnet: Primary conversation only. Token usage justified by quality of discovery.

- Haiku: Three distinct jobs — real-time extraction (token-bounded sliding window), periodic summarization (every 15 minutes), end-of-session cleanup pass. Roughly 10x cheaper than Sonnet per token.

- Context Loading: Summaries and links only. App pulls only relevant files for current session.

- Window Bounding: Sliding window prevents transcript from growing unbounded in Sonnet API calls.

- Rolling Summarization: Older transcript portions compressed every 15 minutes by Haiku.

- Estimated Distribution: Approximately 85-90% Sonnet, 10-15% Haiku overhead. Speech-to-text and TTS are free (Android native).

# 8. Security Model

## 8.1 Credential Storage

- All credentials (Claude API keys, GitHub token) stored in Android Keystore — hardware-backed encryption.

- Credentials never exposed in plaintext.

- Automated daily encrypted backups to cloud storage.

- Architecture supports migration to cloud-native secrets management.

- No credentials in GitHub repo or any version-controlled file.

## 8.2 GitHub Permissions

- Personal access token with minimum required scopes — repo read/write only.

- No admin, no org-level access.

## 8.3 Data in Transit

- All API calls use HTTPS.

- No sensitive data in URL parameters.

- Conversation data treated as sensitive — not logged in plaintext.

- Local SQLite database encrypted using Android's built-in encryption.

## 8.4 Backup & Recovery

- All markdown files and configs backed up to cloud daily.

- GitHub repo serves as version-controlled backup of all project data.

- System fully recoverable from GitHub and cloud backup if phone is lost or reset.

- No single point of failure.

# 9. Conflict Resolution

- Inbox Pattern Prevents Most Conflicts: Phone writes only to /inbox, Claude Code is sole writer to core files. No Git collisions possible.

- Chronological Processing: Claude Code processes /inbox in timestamp order. Later entries override earlier ones — supports mid-conversation mind changes.

- Detection: Claude Code detects logical conflicts during processing — duplicate features, contradictory decisions, mismatched data.

- Simple Conflicts: Added to top of DISCOVERY.md as priority. Surfaced at next session start.

- Complex Conflicts: Flagged in CONFLICT_LOG.md as blockers. Related execution paused until addressed at desktop.

- Invalidation: 'Ignore that' voice command flags exchanges as invalidated. Claude Code drops invalidated exchanges and their JSON entries during processing.

# 10. Cloud & Linux Box Deployment

The Android app operates independently of the home Linux box.

### Phone Independence

- Voice interface, both API calls, GitHub sync, context assembly all happen on phone.

- Linux box being offline does not affect car session functionality.

### Linux Box Role

- Used only when Claude Code is actively building at the desktop.

- No always-on requirement.

- Power outage or network failure at home does not affect car sessions.

### Future Cloud Path

- Cloud agent optional for users who want background orchestration.

- GitHub Actions can replace any timer-based functions.

- Architecture is cloud-ready by design.

# 11. MVP Scope

What must work for functional MVP:

- Android app opens, loads context from GitHub, starts hands-free voice session with one tap.

- Sonnet conducts intelligent discovery conversation.

- Haiku runs silently in parallel with token-bounded sliding window.

- Haiku JSON output validated against schema before queuing.

- Micro-batch sync to GitHub /inbox every 3 minutes or 10 items.

- Bluetooth steering wheel controls for barge-in and manual send.

- Audio Focus management for GPS and phone call interruptions.

- Local SQLite backup before every API call.

- SESSION_STATE.json with heartbeat.

- Model selector for primary and scribe.

- 'Ignore that' voice command.

- Rolling Haiku summarization every 15 minutes.

- Context refresh polling every 30 minutes.

- Network failure handling with 15-second timeout and queuing.

- Bidirectional injection queue with distinct audio cue.

- Backpressure handling for Haiku desync (5-exchange threshold).

- Claude Code processes /inbox chronologically, respects SESSION_STATE.

- Risk-tier autonomous execution with pause/revert via voice.

- Android Keystore credential storage with cloud backup.

# 12. Future Features (Post-MVP)

- Support for additional LLM providers (Gemini, GPT-4o) via provider abstraction layer.

- Jira integration alongside GitHub Issues.

- Multi-user support with proper access controls.

- Full cloud agent deployment with GitHub Actions.

- Session history and replay within the Android app.

- Push notifications when Claude Code completes tasks.

- Dashboard UI for monitoring Claude Code activity from phone.

- iOS version of the Android app.

- Voice Bridge packaged as standalone app for other users.

- Custom voice profiles for TTS.

# 13. Key Design Principles

- Hands-Free Absolute Requirement: If it cannot be done while driving safely without touching the screen, it is not in the workflow.

- Phone Independence: Car session must work regardless of Linux box status.

- Minimize Token Usage: Token efficiency considered at every layer. Sonnet for thinking, Haiku for organizing.

- No Manual Steps: No manual data transfer, export, or copy-paste.

- Inbox/Outbox Single-Writer Pattern: Phone writes only to /inbox. Claude Code is sole writer to core files. Eliminates concurrency conflicts by design.

- Resilience First: Local storage backup, incremental sync, crash recovery, heartbeat, offline queuing.

- Security First: Hardware-backed credential encryption, version-controlled backups, no plaintext credentials.

- Modular Architecture: STT, TTS, LLM provider all independently swappable.

- Cloud-Ready from Day One: All decisions compatible with future cloud deployment.

- Progressive Complexity: Simplest thing that works for MVP. Add complexity only when needed.

# 14. Technology Stack

- Voice Interface: Native Android app — hands-free

- Speech-to-Text: Android SpeechRecognizer API — native, free

- Text-to-Speech: Android TextToSpeech API — native, free

- Hardware Controls: Bluetooth media events from steering wheel

- Primary LLM: Claude Sonnet API (configurable)

- Scribe LLM: Claude Haiku API (configurable)

- Local Storage: SQLite database with Android encryption

- Source of Truth: GitHub repository with Inbox/Outbox pattern

- Issue Tracking: GitHub Issues with standard label taxonomy

- Development AI: Claude Code on home workstation (i9-14th gen, RTX 3090 Ti, 32GB RAM)

- Credential Storage: Android Keystore plus cloud backup

- Scheduling: App-driven sync events plus GitHub Actions (future cloud agent)

End of Architecture Document v4.0

Architecture finalized through three rounds of collaborative review between Claude and Google Gemini. Ready for handoff to Claude Code for implementation.